# LRMB

# 1. Client Overview

Company: Luxury Rentals Miami Beach (LRMB)
 Business: Luxury vacation rental management
 Core Problem: Property management operations are inefficient and payroll-heavy due to manual workflows and poor field system usability.

Department Focus: Property Management / Guest Relations

- ~15 field staff

- ~4 admins coordinating tasks

- Field staff perform inspections, maintenance follow-ups, housekeeping coordination, guest issue handling.

# 2. Current System Stack

Primary PMS / CRM:
 TravelNet Solutions

Functions used inside PMS:

- Reservations

- CRM

- Channel management

- Accounting

- Owner statements

- Housekeeping work orders

- Maintenance work orders

Additional tools in stack:

Akia
 Guest messaging + contract sending

PriceLabs
 Dynamic pricing automation

KeyData
 Market analytics + pricing insights

Excel / spreadsheets
 Used heavily for task coordination and tracking

# 3. Core Operational Problem

Current workflow problems:

- Work orders require manual coordination

- Tasks are often tracked in Excel

- Field staff cannot easily upload photos or notes from mobile

- Updates are sometimes entered after returning to the office

- Multiple admins chase status updates

- Task closure is inconsistent and slow

This results in:

- High admin workload

- Slow turnaround times

- Duplicate data entry

- Lack of operational visibility

# 4. The Wedge Module We Want to Build

Name:

Field Ops Warp-Speed Module

Objective:

Create a mobile-first task workflow layer that standardizes task intake, assignment, progress updates, and proof-of-completion.

This sits on top of TravelNet, not replacing it.

# 5. Minimum Viable Workflow

Alex should design automation for:

### Task Intake

Sources of tasks may include:

- Guest issue

- Inspection result

- Maintenance request

- Housekeeping issue

- Manager-created task

Tasks must capture:

- Property

- Unit

- Task type

- Description

- Priority

- Assigned staff member

### Task Status Flow

Standard statuses:

New
 Assigned
 In Progress
 Blocked
 Completed

Optional:

Verified / Closed

### Mobile Field Updates

Field staff must be able to:

- Open task from phone

- Upload photo

- Add note

- Mark status change

No laptop required.

### Definition of Done

Task cannot close unless:

- Photo uploaded (when required)

- Timestamp recorded

- Notes entered

### Notifications

Automatic notifications when:

- Task assigned

- Task overdue

- Task blocked

- Task completed

Notifications should go to:

- Supervisor

- Admin (when needed)

(Avoid SPAM)

### Manager Visibility

Manager view should show:

- Open tasks

- Overdue tasks

- Tasks by property

- Tasks by staff member

- Average task completion time

# 6. Pilot Deployment Scope

Initial deployment should target:

- 10–20 properties

- 3–5 field staff

- 1 admin

- 1 supervisor

Pilot duration:

2–3 weeks

# 7. KPIs We Want To Measure

Baseline vs after implementation:

Work order cycle time
 (open → closed)

Target reduction:

30–50%

Admin touches per task

Target reduction:

40–60%

Field-to-office re-entry

Goal:

Near zero

Tasks closed with photo proof

Target:

90%+

Repeat task rate

Target reduction:

20–40%

# 8. Technical Preference (If Possible)

Alex can choose the stack but preferred options:

Workflow / database

Airtable or similar

Mobile form layer

Jotform / Typeform / GHL forms

Automation

n8n / Make / GHL workflows

Notifications

Slack / SMS / Email

# 9. Deliverables Alex Should Prepare For Saturday

Alex should come with:

- Workflow architecture diagram

- Recommended tool stack

- Implementation timeline

- Internal cost estimate

- Client pricing recommendation

- Pilot rollout plan

# The Positioning Reminder (Important)

We are NOT selling AI tools.

We are selling:

Operational speed and payroll efficiency.

The system exists to enforce behavior.

# ________________________________

# What the Wedge Should be and what each module would be

- Work order management (maintenance issues)

- Housekeeping scheduling and completion tracking

- Inspection reporting from the field

# 1. Maintenance / Work Order Management

(Most operational leverage)

This covers things like:

• broken appliances
 • AC issues
 • guest complaints
 • damage reports
 • vendor coordination
 • repair follow-ups

### What We Would Implement

Task Intake Layer

- Manager / admin submits maintenance issue

- Property + unit automatically tagged

- Priority assigned

Auto Assignment Logic

- Task routed to correct technician/vendor

- Escalation rules if not accepted

Mobile Field Interface
 Technician can:

• view task
 • upload photos
 • add notes
 • change status
 • mark completed

Status Flow

New → Assigned → In Progress → Waiting Parts → Completed → Verified

Definition of Done

Task cannot close unless:

• photo uploaded
 • note entered
 • timestamp recorded

Manager Dashboard

Shows:

• open work orders
 • overdue work orders
 • technician workload
 • average completion time

### Operational Result

Admins stop doing:

• manual follow-ups
 • status chasing
 • Excel updates

Technicians stop doing:

• returning to office to log updates

### KPI Impact

Cycle time ↓ 30–50%
 Admin touches ↓ 40–60%
 Reopen rate ↓ 20–30%

### Difficulty Level

Medium

Maintenance has variability and vendor coordination.

But the payoff is large. Make sure we can measure improvements very easily in Executive Dashboard. Hours spent on each task and compare it to the previous days visually

# 2. Housekeeping Coordination

(Easiest implementation)

This focuses on:

• cleaning schedules
 • turnover tasks
 • readiness confirmation

Think hotel housekeeping but for luxury rentals.

### What We Would Implement

Auto Task Creation

When reservation ends → cleaning task created automatically.

Task includes:

• unit number
 • checklist
 • scheduled time

Mobile Cleaner Interface

Cleaner receives task on phone.

They must:

• check off cleaning items
 • upload final photo
 • mark unit ready

Status Flow

Scheduled → Cleaning → Ready → Verified

Admin Dashboard

Shows:

• units ready
 • units pending
 • units delayed

### Operational Result

No more:

• WhatsApp updates
 • phone calls
 • manual scheduling

### KPI Impact

Turnover speed ↑ 20–30%
 Cleaner coordination time ↓ 50%
 Admin scheduling ↓ massively

### Difficulty Level

Low

Housekeeping workflows are repetitive and predictable.

# 3. Inspection Reporting

(Most strategic data foundation)

This handles:

• property inspections
 • damage documentation
 • compliance checks
 • guest readiness verification

### What We Would Implement

Mobile Inspection Forms

Inspector opens checklist on phone.

Example sections:

• kitchen
 • bathrooms
 • appliances
 • furniture condition

Required Evidence

Inspector must upload:

• photos
 • notes
 • issue tags

Auto Issue Creation

If inspector flags problem → maintenance ticket automatically generated.

Inspection Dashboard

Managers see:

• inspections completed
 • issues flagged
 • recurring property problems

### Operational Result

Removes:

• inspection paperwork
 • missing documentation
 • reactive repairs

### KPI Impact

Damage detection ↑ early
 Guest issue complaints ↓
 Maintenance predictability ↑

### Difficulty Level

Low–Medium

Inspection checklists require design but system logic is simple.

# The Strategic Difference

| Workflow | Impact | Complexity | Speed |
| --- | --- | --- | --- |
| Maintenance Work Orders | Highest payroll impact | Medium | Medium |
| Housekeeping | Fastest improvement | Low | Fast |
| Inspections | Best data foundation | Low-Medium | Medium |

____________________________________________________________________________

https://montekristoai.github.io/lrmb/LRMB_Alex_Saturday_Deliverables#1-workflow-architecture-diagram

https://lrmb.lovable.app/login

1	admin@lrmb.test	Test1234!	Mike Admin	Admin

2	supervisor@lrmb.test	Test1234!	Sarah Supervisor	Supervisor

3	staff1@lrmb.test	Test1234!	Carlos Field	Field Staff

4	staff2@lrmb.test	Test1234!	Diana Cleaner	Field Staff

5	staff3@lrmb.test	Test1234!	Eddie Maintenance	Field Staff

6	manager@lrmb.test	Test1234!	Frank Manager	Manager